MONTHLY ACTIVITY SUMMARY

Emmanuel Francis

10-28 August 2026

Monthly result: backend + file automation prototype + Digital Asset System V1  |  Estimated total time spent: 78.0 hours

# Executive summary

Across Weeks 2-4, built and verified the CCL AI Suite foundation from backend and database services through safe file automation and Digital Asset System recovery controls, with browser/API verification, Docker/PostgreSQL integration, and documented operational safeguards.

# Weekly summaries, commits and time

| Week | Summary and important outputs | Commits | Hours |
| --- | --- | --- | --- |
| Week 2 10-14 Aug | Built and demonstrated the documented FastAPI backend with validated health/project/resource routes, PostgreSQL persistence, and a repeatable Docker development environment; database round-trip and user-to-project workflow verified. | 59 | 26.0 |
| Week 3 17-21 Aug | Built and verified the local FastAPI file-automation prototype: safe project-folder generation, confined inventory scanning with SHA-256 manifests, reversible organisation and conversion workflows, browser dashboard controls, and Docker/PostgreSQL regression checks; 97% branch coverage and 121 default tests (2 skips). | 99 | 32.5 |
| Week 4 24-28 Aug | Delivered the Digital Asset System V1 foundation: database-backed file history, immutable versions and safe restore, secure upload validation, role-based permissions, deterministic backups, project-scoped recovery controls, and a live recovery demo; 193 tests (2 skips), HTTP 200, five manifest entries, and 22 bytes restored. | 77 | 19.5 |
| TOTAL | Three weekly milestones completed across 12 recorded implementation days; combined totals: 235 commits and 78.0 hours | 235 | 78.0 |

# Final achievement

Completed a three-week build sequence from FastAPI and PostgreSQL/Docker foundations to a verified file-automation prototype and a production-ready Digital Asset System V1 recovery foundation. Combined activity totalled 235 commits and 78.0 hours, with browser, database, automated-test, and live recovery verification recorded across the weekly reports.