WEEKLY ACTIVITY SUMMARY

Emmanuel Francis

17-21 August 2026

Weekly result: tested file automation prototype + browser dashboard  |  Estimated total time spent: 32.5 hours

# Executive summary

Built and verified a local FastAPI file-automation prototype with safe filesystem operations, browser controls, and PostgreSQL/Docker regression checks.

# Important activities, commits and time

| Day | Focus and important outputs | Commits | Hours |
| --- | --- | --- | --- |
| Mon Folders + user API | Added safe project-folder generation and development user lookup; documented path standards and covered both workflows with tests. | 6 | 5.5 |
| Tue Inventory scanner | Built the confined inventory scanner: approved-root checks, symlink-safe traversal, SHA-256 hashing, MIME/extension comparison, JSON/CSV manifests, and CLI. | 29 | 6.25 |
| Wed File organiser | Implemented safe organisation plans with category mapping, collision detection, dry runs, journals, quarantine, no-overwrite moves, rollback, and CLI workflow. | 30 | 6.5 |
| Thu Conversion + dashboard | Added controlled conversion requests/endpoints and browser controls for health, setup, folders, inventory, conversion, organisation, preview/apply, and rollback. | 19 | 6.75 |
| Fri Tests + checkpoint | Completed edge-case and failure-path tests, Playwright dashboard smoke coverage, coverage enforcement, and the final Docker/PostgreSQL/API checkpoint. | 15 | 7.5 |
| TOTAL | Five attended days; all planned Week 3 prototype and verification milestones were completed. | 99 | 32.5 |

# Final achievement

Delivered a tested local FastAPI file-automation prototype with safe, reversible filesystem operations, browser controls, PostgreSQL/Docker integration, and 97% branch coverage. The default suite passed 121 tests with 2 skips; browser and PostgreSQL checks also passed.