WEEKLY ACTIVITY SUMMARY

Emmanuel Francis

24-28 August 2026

Weekly result: production-ready file tracking, access and recovery foundation  |  Estimated total time spent: 19.5 hours

# Executive summary

Built and verified the Week 4 Digital Asset System foundation with database-backed file history, secure uploads, role-based access, and verified backup and restore.

# Important activities, commits and time

| Day | Focus and important outputs | Commits | Hours |
| --- | --- | --- | --- |
| Mon Save file records | Connected file metadata, hashes, status, and history to the database; added project-scoped search/lookup, missing/restored tracking, and tests. | 10 | 5.5 |
| Tue Version control | No separate commit recorded; version numbers, immutable snapshots, archived contents, and safe restore were completed in the consolidated 26 August session. | 0 | 0.0 |
| Wed Versions + uploads + permissions | Consolidated the version-control, secure-upload, and role-permission work: immutable archives and restore, strict upload validation/rejection logging, and administrator/supervisor/staff/intern access enforcement. | 26 | 6.5 |
| Thu User permissions | No separate commit recorded; the permission matrix and audit-boundary work were completed in the consolidated Wednesday session. | 0 | 0.0 |
| Fri Backup + restore | Built deterministic manifests and tar backups, checksum verification, staged non-overwriting restore, project-scoped API/dashboard controls, security events, a runbook, and a live recovery demo. | 41 | 7.5 |
| TOTAL | Three recorded implementation days; Tuesday and Thursday deliverables were completed within the consolidated Wednesday session; Friday completed the V1 recovery checkpoint. | 77 | 19.5 |

# Final achievement

Delivered a tested Digital Asset System Version 1 foundation with database-backed file history, immutable versions and safe restore, secure upload validation, role-based permissions, and verified backup and restore. The default suite passed 193 tests with 2 skips; the isolated recovery demo returned HTTP 200, verified five manifest entries, restored 22 bytes, and matched source/restored files.